# IA Supervisor — MVP Sprint Backlog v1

## 1. Purpose

This backlog turns the MVP Build Plan into sprint-sized engineering work. The goal is to build the smallest complete IA review workflow before advanced features.

## 2. Sprint Strategy

Build non-AI workflow first.

Add AI only after submission and feedback workflow works.

Prioritize teacher review loop over dashboards and analytics.

Keep student UI minimal but functional.

## 3. Sprint 1 — Project Foundation

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Auth setup | Teacher and student can log in. | Role-based redirect works. |
| Prisma setup | Database connection and initial schema. | Migration runs locally. |
| Class creation | Teacher creates class. | Invite code generated. |
| Student join | Student joins by invite code. | Enrollment created. |

## 4. Sprint 2 — Criteria, Milestones, Submission Slots

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Seed criteria | Seed IB CS A-E criteria. | Criteria visible in class. |
| Milestones | Create default milestones. | Teacher can see and edit due dates. |
| Submission slots | Create slots for each student. | A-E slots shown in student detail. |
| Student dashboard | Basic student progress page. | Student sees slots and due dates. |

## 5. Sprint 3 — Submission Upload Workflow

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Create draft | Student creates draft version. | Version v1 draft exists. |
| Upload file | Student uploads PDF/DOCX. | FileAsset created. |
| Submit version | Draft transitions to submitted. | Appears in teacher queue. |
| Version history | Show versions in slot detail. | Teacher can view v1, v2. |

## 6. Sprint 4 — Teacher Review Core

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Review queue | Teacher sees submitted versions. | Filter by criterion/status works. |
| Submission detail | Teacher opens submitted version. | File and metadata visible. |
| Start review | Teacher starts review. | Status becomes under_review. |
| Mark outcome | Teacher marks revision_needed or passed. | Status updates and audit log created. |

## 7. Sprint 5 — Feedback Workflow

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Feedback draft | Teacher creates markdown feedback. | FeedbackSnapshot draft saved. |
| Approve feedback | Teacher approves feedback. | Status becomes approved. |
| Send feedback | Teacher sends feedback. | Student can view it. |
| Feedback history | Show feedback per version. | Old feedback remains accessible. |

## 8. Sprint 6 — AI Criterion Review

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Text extraction | Extract text from PDF/DOCX. | Text available for AI input. |
| AIReviewRun | Create and store AI run. | Status completed/failed stored. |
| Criterion review | Generate structured JSON review. | CriterionReview saved. |
| Draft from AI | Create feedback draft from AI review. | Teacher can edit markdown. |

## 9. Sprint 7 — Marking Assistant Basic

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Run marking assistant | Generate suggested mark range. | MarkingSnapshot stored. |
| Descriptor evidence | Show descriptor mapping. | Teacher sees evidence table. |
| Comment draft | Generate editable teacher comment. | Teacher can edit/save. |
| Final mark save | Teacher stores final mark. | AI mark remains advisory. |

## 10. Sprint 8 — Pilot Polish

| Story | Description | Acceptance Criteria |
| --- | --- | --- |
| Error handling | Consistent error messages. | Invalid transitions explained. |
| Audit logs | Track important transitions. | Teacher can inspect logs. |
| Empty states | Improve UX when no data. | No confusing blank screens. |
| Pilot data | Test with sample IA files. | Teacher can complete review loop. |

## 11. MVP Definition of Done

A teacher can create a class.

A student can join the class.

A student can submit a criterion document.

The teacher can see it in the review queue.

The teacher can open and review it.

The teacher can run AI criterion review.

The teacher can edit and send feedback.

The student can view sent feedback.

Version and feedback history are preserved.

## 12. Features Explicitly Deferred

Online document editing

Video semantic review

Cross-criterion dashboard

Final package export

Moderation package builder

School analytics

Multi-teacher assignment

Batch AI review

## 13. Summary

The sprint backlog prioritizes one complete value loop: student submission, teacher review, AI assistance, teacher-edited feedback, and student feedback visibility.