# IA Supervisor — MVP Build Plan v1

## 1. Purpose

This document defines the implementation plan for the first usable MVP of IA Supervisor.

The MVP should focus on the smallest complete teacher workflow:

Review Queue
    ↓
Submission Detail
    ↓
AI Criterion Review
    ↓
Feedback Editor
    ↓
Approve & Send Feedback

The goal is to build a working teacher productivity tool before expanding into advanced IA management features.

# 2. MVP Product Goal

The MVP should help a teacher:

- manage a class

- view student IA submissions

- review criterion-level submissions

- run AI review on a submitted document

- edit AI-generated feedback

- send feedback to students

- track submission states

The MVP should prove that the core workflow is useful before building more advanced modules.

# 3. MVP Scope

## 3.1 Included in MVP

### User & Class

- teacher login

- student login

- create class

- student join class by invite code

- list students in class

### Milestones

- default IA milestones A–E

- due dates

- basic late status

### Submission

- criterion-based submission slots

- upload PDF/DOCX

- draft → submitted

- submitted → under_review

- under_review → revision_needed / passed

- version history

### AI

- semantic extraction

- criterion review

- marking assistant basic version

### Feedback

- create feedback draft

- edit markdown feedback

- approve feedback

- send feedback

- student views sent feedback

### Teacher UI

- review queue

- submission detail

- AI review panel

- feedback editor

- student detail basic view

## 3.2 Excluded from MVP

Do not build these yet:

- online document editor

- real-time AI chat

- plagiarism detection

- authenticity tracking

- video semantic analysis

- final package export

- moderation package export

- school-wide analytics

- multi-teacher assignment

- complex admin dashboard

- batch AI review

- advanced cross-criterion consistency dashboard

# 4. Technical Stack

## 4.1 Recommended Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14+ App Router |
| UI | Tailwind CSS + shadcn/ui |
| Backend | Next.js Route Handlers |
| Auth | NextAuth.js Credentials Provider |
| ORM | Prisma |
| Database | PostgreSQL 16 |
| File Storage | Local filesystem via Docker volume |
| AI Provider | OpenAI-compatible API abstraction |
| PDF Parsing | pdf-parse or equivalent |
| DOCX Parsing | mammoth |
| Email | nodemailer + SMTP |
| Deployment | Docker Compose |

## 4.2 MVP Deployment

Use single-server Docker Compose:

Nginx
Next.js App
PostgreSQL
Uploads Volume

# 5. Recommended Build Order

## Phase 0 — Project Setup

### Tasks

- initialize Next.js project

- configure TypeScript

- configure Tailwind

- install shadcn/ui

- configure Prisma

- configure PostgreSQL

- configure environment variables

- configure Docker Compose

### Output

A running empty app with database connection.

## Phase 1 — Authentication & Roles

### Tasks

- implement User model

- implement login

- implement teacher/student roles

- implement protected routes

- implement /api/auth/me

### Output

Teacher and student can log in and access role-specific pages.

## Phase 2 — Class & Enrollment

### Tasks

- create class

- generate invite code

- join class by invite code

- list classes

- list students

### Output

Teacher can create a class and students can join it.

## Phase 3 — Subject, Criteria, Milestones

### Tasks

- seed IB CS subject

- seed Criterion A–E definitions

- seed default milestones

- allow teacher to edit milestone due dates

- show milestone progress

### Output

Each class has IA milestones and criteria.

## Phase 4 — Submission Core

### Tasks

- create SubmissionSlots for each student/class

- create draft version

- upload PDF/DOCX

- submit draft

- start review

- mark revision needed

- mark passed

- maintain version history

### Output

Students can submit criterion versions. Teachers can review and update workflow state.

## Phase 5 — Teacher Review Queue

### Tasks

- implement review queue API

- implement teacher review queue page

- filter by criterion/status/late

- add action buttons

### Output

Teacher can see what needs attention.

## Phase 6 — Submission Detail Page

### Tasks

- show submission metadata

- show uploaded file link/preview

- show version history

- show workflow buttons

- show feedback status

- show AI review status

### Output

Teacher has a core review workspace.

## Phase 7 — AI Integration v1

### Tasks

- create AI service wrapper

- implement text extraction from PDF/DOCX

- implement semantic extraction prompt

- implement criterion review prompt

- store AIReviewRun

- store SemanticExtraction

- store CriterionReview

### Output

Teacher can run AI review for a submission.

## Phase 8 — Feedback Editor

### Tasks

- create feedback draft from AI review

- edit markdown

- save draft

- approve feedback

- send feedback

- mark revision needed or passed

- student can view sent feedback

### Output

Teacher can complete review cycle.

## Phase 9 — Marking Assistant Basic

### Tasks

- run conservative marking assistant

- show suggested mark range

- show descriptor evidence

- generate comment draft

- allow teacher to edit/save final mark/comment

### Output

Teacher can use AI support for marking, but final mark remains teacher-controlled.

## Phase 10 — Polish & Pilot

### Tasks

- improve error handling

- add audit logs

- add loading states

- add empty states

- test with sample IA files

- collect teacher feedback

### Output

A usable school-internal MVP.

# 6. MVP Database Implementation Order

## 6.1 Implement First

- User

- Class

- Enrollment

- Subject

- CriterionDef

- Milestone

- SubmissionSlot

- SubmissionVersion

- FileAsset

- FeedbackSnapshot

- AIReviewRun

- SemanticExtraction

- CriterionReview

- AuditLog

## 6.2 Implement Later

- ComplianceReport

- IASnapshot

- ConsistencyCheck

- DeltaReview

- MarkingSnapshot

- TeacherCommentDraft

- FinalPackage

- FinalPackageItem

# 7. MVP API Implementation Order

## 7.1 First APIs

- auth/me

- classes CRUD

- join class

- class students

- milestones list/update

- submission slots

- create draft version

- upload file

- submit version

- start review

- mark revision needed

- mark passed

## 7.2 Then AI APIs

- semantic extraction

- criterion review

- AI review run history

## 7.3 Then Feedback APIs

- create feedback draft

- update feedback

- approve feedback

- send feedback

- get feedback

# 8. MVP UI Implementation Order

## 8.1 Teacher First

- Teacher dashboard / review queue

- Submission detail page

- Feedback editor

- Student detail page

- Milestone editor

## 8.2 Student Minimal UI

- Student dashboard

- Submission upload page

- Feedback view page

# 9. AI Integration Strategy

## 9.1 MVP AI Flow

Upload file
    ↓
Extract text
    ↓
Run AI criterion review
    ↓
Store AIReviewRun
    ↓
Store CriterionReview
    ↓
Teacher creates feedback draft

## 9.2 Avoid Overbuilding AI

Do not build multi-agent pipelines in MVP.

Use:

- one prompt for semantic extraction

- one prompt for criterion review

- one prompt for marking assistant

Keep prompts schema-driven.

## 9.3 Prompt Versioning

Every AIReviewRun must store:

- model name

- prompt version

- review type

- input summary

- output JSON

This allows later debugging and improvement.

# 10. Risk Reduction Strategy

## 10.1 Biggest Risks

| Risk | Mitigation |
| --- | --- |
| AI output unreliable | Use JSON schema validation and teacher review |
| Workflow too complex | Build only review queue → feedback loop first |
| Database overcomplicated | Implement core tables first |
| File preview difficult | Start with download + extracted text preview |
| Teacher distrusts AI | Position AI as draft-only assistant |
| Scope creep | Keep excluded features out of MVP |

# 11. MVP Success Criteria

The MVP is successful if a teacher can:

- Create a class.

- Add students.

- Students upload criterion submissions.

- Teacher sees submissions in review queue.

- Teacher opens a submission.

- Teacher runs AI review.

- Teacher edits feedback.

- Teacher sends feedback.

- Student sees feedback.

- Version history is preserved.

# 12. Suggested First Development Sprint

## Sprint 1 Goal

Build the non-AI workflow skeleton.

### Include

- authentication

- class creation

- enrollment

- criteria seed data

- submission slots

- draft upload

- submit version

- review queue

### Exclude

- AI review

- feedback editor polish

- marking assistant

### Sprint 1 Success

A student can submit a PDF and the teacher can see it in the review queue.

# 13. Suggested Second Development Sprint

## Sprint 2 Goal

Build teacher review loop.

### Include

- submission detail

- start review

- feedback draft

- approve/send feedback

- mark revision needed

- mark passed

- student feedback view

### Sprint 2 Success

Teacher can complete a full feedback cycle without AI.

# 14. Suggested Third Development Sprint

## Sprint 3 Goal

Add AI review.

### Include

- text extraction

- AIReviewRun

- semantic extraction

- criterion review

- generate feedback draft from AI output

### Sprint 3 Success

Teacher can run AI review and convert it into editable feedback.

# 15. Summary

The MVP should not attempt to implement the full IA management vision immediately.

The first usable product should focus on:

student submits criterion document
teacher reviews it
AI assists review
teacher edits feedback
student receives feedback

This is the smallest complete loop that proves the value of IA Supervisor.